| Date and Time | 3rd February 2026 – 5:00 |
| --- | --- |
| Project Name | Error Handling Helpline |
| Meeting Goal | - Agree group name - Choose project - Assign Tasks |
| Facilitator | Reece Willoughby |
| Note taker | Reece Willoughby |
| Attendees | - Reece Willoughby - Alexi Colley - Nawaraj Budhathoki |
| Roundtable Updates (each group member to contribute) | Reece proposed several possible project ideas and outlined potential scopes. All group members discussed feasibility and relevance to the module requirements. General agreement that the project should be educationally focused and technically realistic within the timeframe given. |
| Discussion points | We discussed the ideas we had as a group: Community Repair Platform: Users post broken items and others volunteer repair help. Peer Programming Help: Students help each other with programming problems. Programming Challenge Platform: Users create and review small coding challenges. Reverse-Engineering & Security Learning: Educational focus on binary analysis and reverse engineering concepts. Debugging & Programming Help: Users post specific technical issues and receive debugging assistance. After discussion, the group agreed that “Debugging & Programming Help” best fit our collective technical skill level whilst also hitting the assessment criteria. |
| Actions (list tasks and assign a group member) | At least one commit from every group member – All Each member of the team able to run the development environment using Docker - All At least two ‘Personas’ – Nawaraj Ethical issues identified – Alexi Kanban Board and Github project – Reece Scaffolding files added to github and README file customised for your project – Reece Project description refined – Reece Code of Conduct - Reece Meeting records completed – Reece |